# Project sync, 14 October 2026

Attendees: Asha, Ravi, Meera and Tom.

Decisions: the demo moves to Friday, and the API is frozen on Wednesday so the front end can catch up.

Risks: the sample PDFs are not collected yet, and the upload limits are not tested on the server.

| Action | Owner | Due |
| --- | --- | --- |
| Write the upload limits | Ravi | 20 Oct |
| Collect sample PDFs | Meera | 21 Oct |
| Book the seminar room | Asha | 19 Oct |